Table 5.2 Course Syllabus

| Study Programme: Economics and Management |  |  |  |  |
| --- | --- | --- | --- | --- |
| Course Title: Project Management |  |  |  |  |
| Lecturer(s): Jelena J. Stanković, PhD, Marija Radosavljević, PhD; Dragijana Radonjić Petrović |  |  |  |  |
| Status of the Course: Compulsory |  |  |  |  |
| Number of ECTS Credits: 7 |  |  |  |  |
| Prerequisites: |  |  |  |  |
| Course Objectives - Understanding the fundamental concepts, principles, and terminology of project management; - Developing the ability to plan, organise, control, and close projects; - Equipping students to apply techniques for time, resource, and financial planning; - Developing competencies in risk management, quality management, and stakeholder management; - Mastering key project management methodologies (PMI, PRINCE2, and PM²) and understanding their application; - Mastering contemporary project management tools (WBS, CPM, PERT, MS Project, EV analysis); - Understanding Agile approaches and project management; - Developing the ability to work in teams and manage projects in an international environment; - Understanding the concept of management by projects. |  |  |  |  |
| Learning Outcomes Upon completion of the course, students will be able to: (O1) Explain the fundamental concepts and principles of project management; (O2) Analyse types of projects and phases of the project life cycle; (O3) Apply PMI, PRINCE2, and PM² methodologies in project management; (O4) Plan the time, resources, and budget of a project; (O5) Apply CPM and PERT methods and analyse time reserves (float); (O6) Formulate a project budget according to cost types and project activities; (O7) Identify, analyse, and manage project risks using appropriate tools (risk matrix, risk register, FMEA); (O8) Manage a project team, communication, and motivation; (O9) Prepare reports and carry out project closure; (O10) Apply the fundamental principles of financial project evaluation. |  |  |  |  |
| Course Content Theoretical Classes - Fundamental concepts and principles of project management - Project life cycle - PMI approach – process groups and knowledge areas - PRINCE2 methodology – principles, themes, and processes - PM² methodology of the European Commission - Project identification and selection - Time planning (Gantt, CPM, PERT) - Resource planning - Project budgeting - Risk management (identification, analysis, response, monitoring) - Quality management - Stakeholder management - Team management and leadership - Communication in projects - Project monitoring and control (Earned Value) Practical Classes – Tutorials - Developing a project schedule (MS Project) - CPM/PERT analysis - Project budgeting - Risk analysis (risk matrix, register, FMEA) - Applying PRINCE2 (stages, roles) - Earned Value (EV) project analysis - Agile project management simulation - Team project - Project presentation |  |  |  |  |
| Literature Jovanović, P. (2015). Project Management (11th ed.). Belgrade: Faculty of Project and Innovation Management. Đuričin, D., & Lončar, D. (2019). Management by Projects (7th ed.). Belgrade: CID Faculty of Economics. Kerzner, H. (2022). Project Management: A Systems Approach to Planning, Scheduling, and Controlling (13th ed.). Wiley. |  |  |  |  |
| Contact Hours: | Theoretical Classes: 3 |  | Practical Classes: 2 |  |
| Teaching Methods (M1) Lectures – systematic presentation of theoretical concepts and key topics, with illustrations, examples, and visual presentations; (M2) Interactive instruction and discussion – active exchange of opinions, critical analysis, and interpretation of problems through guided discussions; (M3) Presentations – use of presentations, digital tools, and practical examples to enhance understanding of concepts; (M4) Research work – completion of research tasks for the purpose of applying acquired knowledge; (M5) Problem solving – analysis and resolution of specific problems and tasks in the field of project management; (M6) Case studies – presentation of real-world examples to connect theory with practice; (M7) Active and experiential learning – teamwork, project-based learning. |  |  |  |  |
| Assessment Methods (maximum number of points 100) |  |  |  |  |
| Pre-Examination Obligations | Points | Final Exam |  | Points |
| Class participation | 20 | Written exam |  |  |
| Practical instructions | 10 | Oral exam |  | 50 |
| Mid-term exams | 20 |  |  |  |